LegalEase: AI-Powered Legal Document Generator

# 4. Project Planning Phase

## 4.1 Work breakdown and sprint plan

| Sprint | Milestone | Tasks | Deliverable |
| --- | --- | --- | --- |
| 1 | Model selection and architecture | Research Gemini models, define architecture, set up venv and .env | Working environment and folder structure |
| 2 | Core functionalities | Prompt design, generation logic, DOCX/PDF/HTML formatters | ai_core package |
| 3 | API logic integration | FastAPI app, DocumentRequest model, /generate and /health | legalEaseAPI package |
| 4 | Frontend development | Streamlit form, preview, editing, download buttons, error handling | frontend/app.py |
| 5 | Deployment and testing | Local run scripts, pytest suite, smoke test, README | Tested local deployment |

Suggested schedule: one sprint per week over five weeks; adjust the dates to your programme calendar.

## 4.2 Roles

| Role | Responsibility |
| --- | --- |
| Backend and AI developer | FastAPI routes, prompt design, Gemini integration |
| Frontend developer | Streamlit interface, preview and export UX |
| Tester / documenter | Test cases, README, report, demo material |

For an individual project, one person covers all three roles.

## 4.3 Risks and mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Gemini model retired or unavailable | Generation fails with 404 | Use the gemini-flash-latest alias; auto-discover an available model; list_models script |
| Free-tier quota exhausted | Generation fails with 429 | Retry after the suggested delay; fall back to a Flash-Lite model; clear error message |
| Inaccurate or incomplete legal text | User relies on a flawed draft | Strict prompt, placeholders, editable preview, on-page and in-file disclaimer |
| API key leaked | Unauthorised usage | Key only in .env, which is listed in .gitignore |
| Demo-day network problem | Live demo fails | Pre-recorded video and pre-generated sample files |