LegalEase: AI-Powered Legal Document Generator

# 5. Project Development Phase

## 5.1 Project structure

| Path | Description |
| --- | --- |
| ai_core/gemini_generator.py | Prompt, Gemini call, retry logic, model fallback, friendly errors |
| ai_core/generator.py | format_docx, format_pdf, format_html_preview |
| ai_core/text_utils.py | sanitize_text, split_terms, parse_blocks, slugify |
| legalEaseAPI/main.py | FastAPI application and root route |
| legalEaseAPI/routes.py | DocumentRequest model, POST /generate, GET /health |
| frontend/app.py | Streamlit interface |
| config.py, .env | Settings and secrets |
| Image/ | Logo.png (documents) and inverseLogo.png (dark web UI) |
| tests/, scripts/ | pytest suite, smoke_test.py, list_models.py, make_logos.py |
| run.bat, run.sh, .vscode/ | One-click start scripts and VS Code debug configurations |

## 5.2 Implementation highlights

- The Gemini client is created lazily, so the API starts and /health works even before a key is configured.

- One edited text drives all three exports, so downloads always match what the user sees.

- Preview HTML is escaped, and dollar signs are encoded so Streamlit does not interpret them as math.

- Retry logic handles temporary server errors, honours "retry in N seconds" quota messages and can switch to a lighter model.

## 5.3 Deviations from the original plan

| Original | Implemented | Reason |
| --- | --- | --- |
| gemini-1.5-pro | gemini-flash-latest (configurable) | Gemini 1.5 models are shut down |
| google-generativeai | google-genai | Old SDK is deprecated |
| fpdf | fpdf2 | Maintained fork with the same module name (install only one) |

## 5.4 Setup and run commands

| Step | Command |
| --- | --- |
| Create environment | python -m venv venv then venv\Scripts\activate |
| Install packages | pip install -r requirements.txt |
| Configure | Put GEMINI_API_KEY in .env |
| Start backend | uvicorn legalEaseAPI.main:app --reload |
| Start frontend | streamlit run frontend/app.py |